HILL BROW, PAINSWICK PLANNING REFERENCE S.23/1406/HHOLD

17th November 2023

**PROGRAMME OF IMPLEMENTATION OF BIODIVERSITY ENHANCEMENTS**

|  |  |  |
| --- | --- | --- |
| ACTIVITY  | TIMING  | COMMENTS |
| Installation of bat boxes pre-development works  | Start of works Spring 2024  | Two Schwegler 2FN bat boxes to be fixed to beech tree. Positioned as directed by ecologist. Refer to Biodiversity Enhancements Plan (2023) |
| Installation of bird nesting box pre-development works | Start of works Spring 2024 | One Schwegler nest box to fixed onto fruit tree. Positioned as directed by ecologist. Refer to Biodiversity Enhancements Plan (2023) |
| Creation of bat loft including its bat access and roosting features  | Mid-March 2024 to end-April 2024  | Creation of passive hot box. Fixing of baffles x 3 between roof rafters.Installation of bat access tile. Refer to Biodiversity Enhancements Plan (2023) |